# SITEFLOW AI

## PRODUCT REQUIREMENTS DOCUMENT (PRD)

### AI-Powered Construction Inspection, Approval & IPC Management Platform

Tagline:

From Check Request to Certified Payment — One Digital Workflow.

# 1. Executive Summary

## 1.1 Product Overview

SiteFlow AI is an AI-powered construction workflow application designed to digitize and connect the process between:

Contractor → Consultant / Resident Engineer (RE) → Client

The system focuses on one important construction lifecycle:

Check Request → Inspection → Approval → Actual Quantity Entry → Client Submission → IPC / Payment Readiness

Construction projects often manage inspections, quantities, approvals, and payment information using disconnected manual processes and spreadsheets. The project considered for the hackathon is a single storey 5 Marla residential building including grey structure works and finishing works activities (Details available in BOQ excel file).

SiteFlow AI brings this information into a single application.

The system uses a fixed BOQ (Bill of Quantities) contract dataset as the contractual source of truth. Contract quantities and rates are predefined and are not modified during the workflow.

The Resident Engineer manually enters the actual executed quantity after inspection.

The system then:

- Validates the entered quantity against the BOQ.

- Calculates cumulative quantities.

- Calculates remaining quantities.

- Calculates the corresponding amount.

- Allows the Resident Engineer to approve the quantity.

- Moves the approved work forward for Client review.

- Makes the approved quantity available for IPC/payment processing.

The application also includes a context-aware:

# SiteFlow Construction AI Agent

The AI Agent assists users with:

- Check Request review

- Missing information detection

- BOQ quantity risk warnings

- Inspection observation drafting

- Corrective-action suggestions

- Workflow understanding

- Quantity status summaries

- IPC readiness explanations

The AI does not make engineering, contractual, quantity certification, or payment decisions.

AI assists. The Resident Engineer approves. The Client decides. The system calculates.

# 2. Hackathon Context

## Team Size

6 Members

## Available Time

48 Hours / 2 Days

Therefore, SiteFlow AI must be designed as a:

Small, complete, reliable, demonstrable MVP.

The team must avoid building a complete enterprise construction ERP.

The primary goal is:

Build one working construction workflow from Check Request to Client-ready approved quantity and IPC processing.

# 3. Product Vision

## Vision

To transform fragmented construction inspection, quantity verification, and payment workflows into one connected and traceable digital process.

## Mission

To help Contractors, Consultants, Resident Engineers, and Clients manage construction activities through a structured workflow where every approved activity can be connected to verified quantities and payment readiness.

## Product Objective

The application should answer the following questions immediately:

- What activity was submitted?

- Has it been inspected?

- What did the Resident Engineer observe?

- Was it approved?

- What is the actual executed quantity?

- How much contract quantity has already been used?

- How much quantity remains?

- What is the value of the approved work?

- Has it been submitted to the Client?

- Is it ready for IPC?

# 4. Problem Statement

Construction inspection and payment workflows often suffer from fragmented information.

Common issues include:

- Paper-based Check Requests

- Manual inspection records

- Excel sheets maintained separately

- Manual quantity tracking

- Difficult approval tracking

- Scattered project information

- BOQ quantity inconsistencies

- Delays in quantity verification

- Delays in preparing payment information

- Poor activity traceability

- Difficulty understanding the current workflow status

The core problem is:

The inspection process, quantity verification process, and payment process are disconnected.

A construction activity may be inspected separately, quantities may be recorded somewhere else, and payment information may later be manually prepared again.

This creates:

Duplication + delays + errors + poor traceability

# 5. Proposed Solution

SiteFlow AI connects the complete lifecycle of one construction activity.

## Core Workflow

CONTRACTOR
     │
     ▼
CREATE CHECK REQUEST
     │
     ▼
AI REVIEW
     │
     ▼
CONSULTANT / RESIDENT ENGINEER
     │
     ▼
INSPECTION
     │
     ▼
AI-ASSISTED OBSERVATION
     │
     ▼
APPROVE / REJECT / RESUBMIT
     │
     ▼
RE ENTERS ACTUAL QUANTITY
     │
     ▼
SYSTEM VALIDATES AGAINST FIXED BOQ
     │
     ▼
RE APPROVES QUANTITY
     │
     ▼
SUBMITTED FOR CLIENT REVIEW
     │
     ▼
CLIENT APPROVAL
     │
     ▼
IPC / PAYMENT READY

# 6. Core Product Principle

The BOQ represents the contractual baseline.

## Fixed Contract Data

The system starts with a predefined BOQ dataset.

For each BOQ item:

BOQ Item Number
Description
Unit
Contract Quantity
Rate

These values are fixed.

Example:

BOQ Item: 03-01-04

Description:
Concrete C-30

Unit:
m³

Contract Quantity:
2,500 m³

Rate:
Rs. 18,500/m³

The Resident Engineer does not modify:

- Contract Quantity

- Contract Rate

- BOQ Item Number

The Resident Engineer manually enters:

Actual Quantity Executed

# 7. BOQ Data Source

## 7.1 Excel-Based BOQ

For the hackathon MVP, the application will use:

One predefined Excel sheet containing the project BOQ.

Example:

project_boq.xlsx

The Excel sheet contains:

| Item No | Description | Unit | Contract Quantity | Rate |
| --- | --- | --- | --- | --- |
| 03-01-01 | Excavation | m³ | 5000 | 1200 |
| 03-01-02 | PCC | m³ | 800 | 15000 |
| 03-01-04 | Concrete C-30 | m³ | 2500 | 18500 |

This Excel file acts as the initial contractual data source.

## 7.2 Important MVP Decision

The MVP will not require users to upload PDF documents, drawings, or specifications.

This removes unnecessary complexity.

### Not included:

- PDF upload

- Drawing upload

- Specification upload

- Method statement upload

- Document attachment workflows

The focus remains on:

Construction Workflow + BOQ + Inspection + Actual Quantity + Approval + Client Review

# 8. Target Users

# 8.1 Contractor

## Responsibilities

The Contractor:

- Creates Check Requests

- Selects the relevant BOQ item

- Enters activity information

- Enters location

- Enters proposed work information

- Submits the Check Request

- Views status

- Responds to rejection/resubmission

## Goals

- Faster inspection requests

- Clear status visibility

- Faster approval

- Better tracking

## Permissions

Can:

- Create Check Requests

- Edit drafts

- Submit requests

- View own activities

- View inspection status

- View rejection observations

- Resubmit requests

Cannot:

- Approve inspections

- Enter certified/approved quantities

- Approve quantities

- Approve Client submissions

- Approve payments

# 8.2 Consultant / Resident Engineer

The Resident Engineer is one of the most important users in the MVP.

## Responsibilities

The RE:

- Reviews Check Requests

- Performs inspections

- Records observations

- Uses AI assistance

- Approves/rejects activities

- Manually enters actual quantities

- Reviews system calculations

- Approves quantities for Client submission

## Important Quantity Responsibility

The RE manually enters the actual executed quantity.

Example:

Actual Quantity Executed:

120 m³

The system then calculates automatically.

The RE reviews the information and approves it.

# 8.3 Client

## Responsibilities

The Client:

- Views approved activities

- Views approved quantities

- Reviews amounts

- Reviews IPC-ready work

- Approves or rejects submitted work/payment information

## Permissions

Can:

- View project dashboard

- View approved activities

- View quantity information

- Review Client submissions

- Approve/reject submitted items

Cannot:

- Change BOQ contract values

- Perform inspections

- Modify actual quantities entered by RE

# 9. Complete Construction Activity Lifecycle

## Stage 1 — Check Request Creation

The Contractor creates a Check Request.

Required fields:

Check Request Number
Activity
BOQ Item
Location
Proposed Quantity
Contractor
Submission Date

Example:

CR-001

Activity:
Foundation Concrete

BOQ Item:
03-01-04

Location:
Grid A1-D4

Proposed Quantity:
125 m³

# 10. Stage 2 — AI Check Request Review

After the Check Request is submitted, the SiteFlow Construction AI Agent analyzes the available workflow context.

It can identify:

- Missing activity information

- Missing location

- Missing BOQ selection

- Quantity concerns

- Inconsistent descriptions

Example:

AI REVIEW

✓ Activity information available

✓ BOQ item selected

✓ Location provided

⚠ Proposed quantity should be reviewed against
available contract balance.

The AI does not reject the request.

It only provides assistance.

# 11. Stage 3 — Inspection

The Consultant / Resident Engineer opens the Check Request.

The inspection screen contains:

Activity

Location

BOQ Item

Inspection Date

Inspection Checklist

Observations

Inspection Status

Example checklist:

☑ Work inspected

☑ Quality requirements checked

☑ Site condition reviewed

☑ Activity verified

# 12. Stage 4 — AI-Assisted Observation

The Resident Engineer enters rough notes.

Example:

Concrete work requires correction in one section before final acceptance.

The AI can generate a professional draft.

Example:

AI Draft Observation:

The inspected concrete activity requires corrective action in the identified section before final approval. The Contractor shall complete the necessary rectification and request re-inspection.

The Resident Engineer can:

- Accept

- Edit

- Reject

the AI-generated text.

# 13. Stage 5 — Inspection Decision

The Resident Engineer chooses:

APPROVE

REJECT

RESUBMIT

## Approved

Moves forward to actual quantity entry.

## Rejected

Returns to Contractor.

## Resubmit

Contractor must address observations and submit again.

# 14. Stage 6 — Actual Quantity Entry

After inspection approval, the Resident Engineer manually enters:

Actual Quantity Executed

Example:

BOQ Item:
Concrete C-30

Contract Quantity:
2,500 m³

Previously Approved:
1,150 m³

Actual Quantity Entered by RE:
120 m³

The actual quantity is manually entered because it is based on the Resident Engineer's site verification.

# 15. Stage 7 — Deterministic Quantity Calculation

The system performs calculations automatically.

## Formula 1 — Cumulative Quantity

Cumulative Quantity
=
Previously Approved Quantity
+
Current Actual Quantity

Example:

Previous:
1,150 m³

Current:
120 m³

Cumulative:
1,270 m³

## Formula 2 — Remaining Contract Quantity

Remaining Quantity
=
Contract Quantity
-
Cumulative Quantity

Example:

Contract Quantity:
2,500 m³

Cumulative:
1,270 m³

Remaining:
1,230 m³

## Formula 3 — Current Amount

Current Amount
=
Current Actual Quantity × Contract Rate

Example:

120 × 18,500

=
Rs. 2,220,000

# 16. Quantity Validation

The system validates quantities against the fixed BOQ.

Example:

Contract Quantity:
100

Previously Approved:
80

Remaining:
20

RE Entered:
25

The system must show:

⚠ Quantity exceeds available contract balance.

The Resident Engineer cannot accidentally approve an invalid quantity without handling the validation.

# 17. Stage 8 — Resident Engineer Quantity Approval

After reviewing:

- Actual quantity

- Previous quantity

- Cumulative quantity

- Remaining quantity

- Current amount

the Resident Engineer approves the quantity.

Status:

QUANTITY VERIFIED

Then:

READY FOR CLIENT SUBMISSION

# 18. Stage 9 — Client Review

The Client sees:

Activity:
Foundation Concrete

BOQ Item:
03-01-04

Approved Actual Quantity:
120 m³

Current Amount:
Rs. 2,220,000

Status:
Pending Client Approval

The Client can:

APPROVE

REJECT

# 19. Stage 10 — IPC / Payment Readiness

Once Client approval is completed:

CLIENT APPROVED
        ↓
IPC READY

The approved quantity becomes available for IPC/payment summary.

# 20. SiteFlow Construction AI Agent

# 20.1 Agent Purpose

The SiteFlow Construction AI Agent is a:

Context-aware workflow assistant

It is not simply a chatbot.

It understands the current context of:

Project
↓
BOQ Item
↓
Construction Activity
↓
Check Request
↓
Inspection
↓
Actual Quantity
↓
Workflow Status

# 21. AI Agent Context

The agent receives structured context.

Example:

Project:
ABC Building

User Role:
Resident Engineer

Activity:
Foundation Concrete

BOQ Item:
03-01-04

Contract Quantity:
2,500 m³

Previously Approved:
1,150 m³

Current Workflow:
Inspection Approved

Current Task:
Quantity Verification

This allows AI responses to be relevant to the actual workflow.

# 22. RAG Concept

## Retrieval-Augmented Generation

The project can use a lightweight RAG architecture.

Instead of allowing the AI to answer from general knowledge alone, SiteFlow AI provides relevant project context to the AI.

For the hackathon MVP, the RAG knowledge base can include:

### BOQ Knowledge

- BOQ item numbers

- Descriptions

- Contract quantities

- Units

- Rates

### Workflow Knowledge

- Check Request process

- Inspection stages

- Approval states

- Quantity verification rules

- Client review stages

- IPC readiness rules

# 23. RAG Workflow

USER ACTION / QUESTION
        │
        ▼
IDENTIFY CURRENT CONTEXT
        │
        ▼
RETRIEVE RELEVANT DATA
FROM:
BOQ + WORKFLOW + ACTIVITY
        │
        ▼
CONTEXT FOR AI
        │
        ▼
LLM
        │
        ▼
CONSTRUCTION-SPECIFIC RESPONSE

# 24. Example RAG Use Case

User asks:

Why is this activity not ready for Client approval?

The system retrieves:

Inspection Status:
Approved

Quantity Status:
Pending

Current Workflow Step:
Actual Quantity Entry Required

AI responds:

The activity has completed inspection approval, but it is not yet ready for Client review because the Resident Engineer has not entered and approved the actual quantity.

This is much better than a generic chatbot response.

# 25. AI Use Cases

## AI-01 — Check Request Review

User: Contractor / RE

Trigger: Check Request submission

Input:

- Activity

- BOQ item

- Location

- Proposed quantity

Output:

- Missing information

- Potential inconsistencies

- Quantity warnings

## AI-02 — Inspection Observation Drafting

User: Resident Engineer

Trigger: RE enters rough notes.

Output:

- Professional observation draft

- Suggested corrective action

Human review is mandatory.

## AI-03 — Workflow Status Assistant

Example question:

What is required next?

The AI retrieves the current workflow status.

Example answer:

The inspection has been approved. The next step is for the Resident Engineer to enter and verify the actual executed quantity.

## AI-04 — Quantity Context Summary

The AI can explain:

Contract Quantity

Previously Approved

Current Quantity

Remaining Quantity

However:

The AI does not perform the official calculation.

The backend calculation engine does that.

## AI-05 — IPC Readiness Assistant

AI can explain why an activity is:

Not Ready

Pending RE Approval

Pending Client Approval

IPC Ready

# 26. AI Guardrails

AI must not:

❌ Approve inspections

❌ Reject work automatically

❌ Change BOQ values

❌ Change contract rates

❌ Certify quantities

❌ Approve Client submissions

❌ Approve payments

❌ Make contractual decisions

The architecture must follow:

AI SUGGESTION
       ↓
HUMAN REVIEW
       ↓
HUMAN DECISION
       ↓
SYSTEM WORKFLOW UPDATE

# 27. Functional Requirements

| ID | Requirement | Actor | Priority |
| --- | --- | --- | --- |
| FR-01 | User login | All | Must Have |
| FR-02 | Role-based access | All | Must Have |
| FR-03 | Load fixed BOQ Excel data | System | Must Have |
| FR-04 | View BOQ items | All authorized users | Must Have |
| FR-05 | Create Check Request | Contractor | Must Have |
| FR-06 | Submit Check Request | Contractor | Must Have |
| FR-07 | AI Check Request review | AI | Must Have |
| FR-08 | View pending requests | RE | Must Have |
| FR-09 | Create inspection | RE | Must Have |
| FR-10 | Record observation | RE | Must Have |
| FR-11 | Generate AI observation | AI | Must Have |
| FR-12 | Approve inspection | RE | Must Have |
| FR-13 | Reject inspection | RE | Must Have |
| FR-14 | Enter actual quantity manually | RE | Must Have |
| FR-15 | Calculate cumulative quantity | System | Must Have |
| FR-16 | Calculate remaining quantity | System | Must Have |
| FR-17 | Calculate amount | System | Must Have |
| FR-18 | Validate against BOQ | System | Must Have |
| FR-19 | Approve quantity | RE | Must Have |
| FR-20 | Submit to Client | System/RE | Must Have |
| FR-21 | Client review | Client | Must Have |
| FR-22 | Client approve/reject | Client | Must Have |
| FR-23 | IPC-ready summary | System | Must Have |
| FR-24 | Activity timeline | System | Must Have |
| FR-25 | Workflow AI assistant | AI | Should Have |
| FR-26 | Advanced RAG | AI | Future |

# 28. MVP Scope

# MUST HAVE — 48-Hour MVP

## Core Workflow

- Login

- Three user roles

- Fixed BOQ Excel

- Contractor Check Request

- AI Check Request review

- Resident Engineer inspection

- AI observation generation

- Approve/reject

- Manual actual quantity entry

- Automatic quantity calculation

- Quantity validation

- RE quantity approval

- Client review

- Client approval/rejection

- IPC-ready summary

- Activity timeline

# SHOULD HAVE

If time permits:

- Workflow AI assistant

- Better dashboard analytics

- Enhanced RAG retrieval

- Activity search/filtering

- Better reporting

# FUTURE

Not part of MVP:

- PDF upload

- Drawing management

- Specification uploads

- Document management

- OCR

- Computer vision

- BIM

- Native mobile apps

- Full ERP

- Procurement

- Payroll

- Advanced predictive AI

# 29. Technology Stack

For the 48-hour hackathon:

## Application Framework

# Streamlit

Streamlit is recommended because it allows the team to build a functional interactive web application quickly.

## Main Application File

app.py

This will act as the main Streamlit application entry point.

Example:

streamlit run app.py

## Backend Logic

Python modules can manage:

- Workflow logic

- Quantity calculations

- BOQ processing

- AI integration

- RAG retrieval

- Database operations

## BOQ Processing

Python libraries:

- pandas

- openpyxl

The application reads:

project_boq.xlsx

## AI

Recommended:

- LLM API

- Python AI service module

- Structured prompts

- Context injection

- Lightweight RAG

## Database

For the MVP:

SQLite is recommended if speed is the highest priority.

Alternative:

PostgreSQL/Supabase if the team already has deployment experience.

### Final recommendation for 48 hours:

SQLite for fastest development unless your team already has Supabase/PostgreSQL ready.

# 30. Recommended Project Structure

siteflow-ai/
│
├── app.py
│
├── requirements.txt
│
├── README.md
│
├── .env
│
├── .gitignore
│
├── data/
│   └── project_boq.xlsx
│
├── database/
│   └── siteflow.db
│
├── workflows/
│   ├── check_request.py
│   ├── inspection.py
│   ├── quantity.py
│   ├── client_approval.py
│   └── ipc.py
│
├── services/
│   ├── boq_service.py
│   ├── calculation_service.py
│   ├── workflow_service.py
│   └── ai_service.py
│
├── rag/
│   ├── retriever.py
│   ├── knowledge_base.py
│   └── context_builder.py
│
├── models/
│   ├── user.py
│   ├── check_request.py
│   └── boq.py
│
└── utils/
    └── helpers.py

# 31. app.py Responsibilities

app.py should manage:

- Streamlit application startup

- Authentication/session state

- Navigation

- Dashboard routing

- Role-based UI

- Workflow screens

Possible navigation:

Dashboard

Check Requests

Inspections

Quantity Verification

Client Review

IPC Summary

Activity Timeline

# 32. Workflow-Based Code Organization

Instead of placing all code inside one huge file:

app.py

the application should be divided according to workflows.

Example:

## Check Request

workflows/check_request.py

## Inspection

workflows/inspection.py

## Quantity

workflows/quantity.py

## Client Approval

workflows/client_approval.py

## IPC

workflows/ipc.py

This makes the project easier for six members to develop in parallel.

# 33. requirements.txt

The repository must include:

requirements.txt

Example dependencies:

streamlit
pandas
openpyxl
python-dotenv
requests

Depending on the selected AI provider:

openai

or another appropriate AI SDK.

The final requirements.txt must contain only libraries actually used by the project.

# 34. GitHub Requirements

The project must be maintained in a shared GitHub repository.

Recommended repository:

siteflow-ai

## GitHub should contain:

- Source code

- app.py

- requirements.txt

- README.md

- .gitignore

- BOQ sample data

- Installation instructions

# 35. GitHub Branch Strategy

Recommended branches:

main

feature/boq

feature/check-request

feature/inspection

feature/quantity

feature/client

feature/ai-rag

feature/ui

Each developer works on a separate feature branch.

Example:

git checkout -b feature/inspection

After testing:

git add .
git commit -m "Add inspection workflow"
git push origin feature/inspection

Then merge into the main integration branch.

# 36. Streamlit Deployment

The Streamlit application can be deployed using:

Streamlit Community Cloud

The GitHub repository is connected to the deployment.

The deployment runs:

app.py

Dependencies are installed from:

requirements.txt

This makes deployment simple for the hackathon.

# 37. System Architecture

USER
                     │
                     ▼
              STREAMLIT UI
                     │
                     ▼
              WORKFLOW LOGIC
                     │
        ┌────────────┼────────────┐
        │            │            │
        ▼            ▼            ▼
     BOQ DATA    DATABASE       AI AGENT
     EXCEL          │            │
                    │            ▼
                    │       RAG CONTEXT
                    │            │
                    │            ▼
                    │          LLM
                    │
                    ▼
            QUANTITY ENGINE

# 38. Database Requirements

## Users

user_id
name
email
role
password_hash

## BOQ Items

Imported from Excel:

boq_id
item_no
description
unit
contract_quantity
rate

Contract values are fixed.

## Check Requests

cr_id
boq_id
activity
location
proposed_quantity
status
contractor_id
created_at

## Inspections

inspection_id
cr_id
inspection_date
observation
status
re_id

## Quantity Records

quantity_id
cr_id
boq_id

previous_quantity
actual_quantity

cumulative_quantity

remaining_quantity

current_amount

status

approved_by

## Client Approvals

client_approval_id

quantity_id

status

client_id

decision_date

# 39. Activity Timeline

Every activity should have a visible lifecycle.

FOUNDATION CONCRETE

✓ Check Request Created

✓ AI Review Completed

✓ Inspection Completed

✓ RE Approved Inspection

✓ Actual Quantity Entered

✓ Quantity Verified

✓ Submitted to Client

○ Client Approval Pending

○ IPC Ready

This is one of the strongest features for judges.

# 40. Team Division

## Member 1 — Product + Construction Workflow

Responsible for:

- Requirements

- Construction workflow

- BOQ understanding

- Inspection logic

- Demo scenario

## Member 2 — Streamlit Frontend

Responsible for:

- app.py

- UI

- Navigation

- Dashboard

- Session state

## Member 3 — BOQ + Database

Responsible for:

- Excel BOQ loading

- Database

- BOQ service

- Fixed contract values

## Member 4 — Workflow Developer

Responsible for:

- Check Request

- Inspection

- Status transitions

- Activity timeline

## Member 5 — Quantity + Client Workflow

Responsible for:

- Actual quantity entry

- Calculation engine

- Validation

- Client approval

- IPC readiness

## Member 6 — AI + RAG + Integration

Responsible for:

- AI Agent

- RAG

- AI prompts

- Context retrieval

- Integration

- Deployment support

# 41. 48-Hour Implementation Plan

## Hours 0–2

### Complete:

- Freeze PRD

- Create GitHub repository

- Create project structure

- Create app.py

- Create requirements.txt

- Create BOQ Excel file

- Assign members

## Hours 2–8

### Build:

- Streamlit base application

- Authentication

- BOQ Excel loading

- Database

- Dashboard

- Check Request

## Hours 8–16

### Build:

Contractor
↓
Check Request
↓
RE Dashboard
↓
Inspection

First integration milestone.

## Hours 16–24

### Build:

- Inspection

- Approve/reject

- AI observation generation

## Hours 24–32

### Build:

Approved Inspection
↓
RE Manual Quantity Entry
↓
Automatic Calculation
↓
Quantity Approval

## Hours 32–38

### Build:

RE Approval
↓
Client Submission
↓
Client Review
↓
IPC Ready

Integrate RAG and AI.

## Hours 38–44

### Complete:

- Full testing

- GitHub cleanup

- Deployment

- UI polish

## Hours 44–48

### Feature Freeze

No new features.

Only:

- Bug fixing

- Demo data

- Presentation

- Rehearsal

- Backup preparation

# 42. Testing

## Test 1 — Full Workflow

Contractor
↓
Check Request
↓
RE Inspection
↓
Approval
↓
Actual Quantity Entry
↓
RE Quantity Approval
↓
Client Submission
↓
Client Approval
↓
IPC Ready

## Test 2 — Quantity Calculation

Given:

Contract Quantity = 100

Previous Approved = 40

Actual Quantity = 25

Rate = 5,000

Expected:

Cumulative = 65

Remaining = 35

Current Amount = 125,000

## Test 3 — Quantity Limit

Given:

Contract = 100

Previous = 90

Current = 20

Expected:

Remaining before entry = 10

Entered = 20

⚠ Validation Warning

The invalid quantity should not move normally through approval.

## Test 4 — AI

Input:

Work requires correction before approval.

Expected:

A professional observation draft.

## Test 5 — AI Failure

If the AI API is unavailable:

Expected:

- Workflow continues

- RE can manually write observations

- No system calculation fails

# 43. Risks

| Risk | Mitigation |
| --- | --- |
| AI API failure | AI remains optional |
| Scope creep | Strict MVP |
| Integration conflicts | GitHub branches |
| Streamlit state bugs | Test workflows early |
| Excel format problems | Freeze sample BOQ format |
| Quantity calculation bugs | Deterministic tests |
| Deployment failure | Deploy before final hours |
| Time shortage | Remove optional features |

# 44. Hackathon Demo

The demo should tell one story.

## Step 1

Contractor creates:

CR-001

Foundation Concrete

Grid A1-D4

BOQ: 03-01-04

## Step 2

AI reviews the Check Request.

## Step 3

Resident Engineer performs inspection.

## Step 4

AI helps generate professional observation.

## Step 5

RE approves inspection.

## Step 6

RE manually enters:

Actual Quantity:

120 m³

## Step 7

System calculates:

Previous:
1,150 m³

Current:
120 m³

Cumulative:
1,270 m³

Remaining:
1,230 m³

Amount:
Rs. 2,220,000

## Step 8

RE approves quantity.

## Step 9

The activity is submitted to the Client.

## Step 10

Client approves.

Status becomes:

# IPC READY

# 45. FINAL HACKATHON RECOMMENDATION

## The Five Most Important Features

### 1. Fixed BOQ Excel Integration

This provides the contractual source of truth.

### 2. Complete Check Request → Inspection Workflow

The foundation of SiteFlow AI.

### 3. Manual Actual Quantity Entry by RE

This reflects the real construction process.

### 4. Automatic Quantity and Amount Calculation

Reliable deterministic logic.

### 5. AI Construction Assistant

Focused on:

- Review

- Observations

- Workflow assistance

# What to Remove Immediately If Behind Schedule

Remove:

- Advanced RAG

- Advanced dashboard analytics

- Complex search/filtering

- Advanced reports

- Optional AI chatbot interface

Never remove:

The complete workflow.

# Strongest AI Capability

## Context-Aware Inspection Observation Generator

The AI receives:

Activity
+
BOQ Context
+
Inspection Context
+
Workflow State

and generates useful professional construction documentation.

# Strongest Demo Feature

## Manual Actual Quantity → Automatic Contract Validation → Client Approval

The strongest moment should be:

RE ENTERS:

120 m³

        ↓

SYSTEM VALIDATES AGAINST BOQ

        ↓

SYSTEM CALCULATES:

Rs. 2,220,000

        ↓

RE APPROVES

        ↓

CLIENT REVIEWS

        ↓

IPC READY

# Biggest Technical Risk

## Integration between six parallel developers.

Therefore:

The first integrated workflow must work within the first 16 hours.

Do not wait until the final day.

# FINAL DEVELOPMENT PRIORITY

1. GitHub Repository + Project Structure
            ↓
2. app.py + Streamlit Base UI
            ↓
3. Fixed BOQ Excel
            ↓
4. Check Request Workflow
            ↓
5. Inspection Workflow
            ↓
6. Manual Actual Quantity Entry
            ↓
7. Deterministic Calculations
            ↓
8. RE Approval
            ↓
9. Client Approval
            ↓
10. IPC Ready
            ↓
11. AI Integration
            ↓
12. RAG Refinement
            ↓
13. UI Polish

# FINAL PRODUCT STATEMENT

## SITEFLOW AI

### AI-Powered Construction Inspection, Approval & IPC Management Platform

### The Workflow

Contractor

↓

Check Request

↓

AI Review

↓

Resident Engineer Inspection

↓

Approval

↓

Manual Actual Quantity Entry

↓

BOQ Validation

↓

RE Quantity Approval

↓

Client Review

↓

Client Approval

↓

# IPC READY

## Core Value Proposition

SiteFlow AI connects construction inspection with actual quantity verification and Client approval, turning verified site work into traceable IPC-ready payment information.

## Final MVP Philosophy

One fixed BOQ. One complete workflow. One reliable AI assistant. One strong demonstration.

## Final AI Principle

AI assists. The Resident Engineer verifies. The Client approves. The system calculates.